# As-Built Documentation

# Enterprise DevOps Modernization on Microsoft Azure

FinTech Payment Gateway — Project Alpha

| Customer | NCS Singapore |
| --- | --- |
| Project Code | PRJ-ALPHA-2025-AZ |
| Engagement Period | October 2025 – February 2026 |
| Document Version | 2.1 (Final — Production Release) |
| Classification | CONFIDENTIAL — For Internal & Part- ner Use Only |
| Azure Specialization Control | 4.1 Delivery |
| Document Status | Approved |
| Prepared By | FSOFT (Outsourcing Delivery Division) |
| Last Reviewed | February 28, 2026 |

Document Control Notice

This document constitutes the formal technical record for the Microsoft Azure Partner- ship audit submission under the DevOps with GitHub on Microsoft Azure Advanced Specialization. It maps the intellectual property and infrastructure delivery executed un- der the outsourcing agreement between FSOFT and NCS Singapore. It must not be distributed outside of authorized personnel without written approval from the Project Delivery Lead.

# Contents

- Executive Summary	3

  - Key Outcomes Delivered	3

- Engagement Scope & Objectives	3

  - Business Objectives	3

  - Technical Scope	3

  - Project Team	3

- Technical Architecture	4

  - High-Level Architecture Overview	4

    - Architecture Data Flow (ASCII Representation)	4

  - Azure Resource Inventory	5

- GitHub Enterprise Configuration	6

  - Organization & Repository Structure	6

  - Identity & Access Management	6

  - GitHub Advanced Security (GHAS)	6

  - Branch Protection Configuration	6

- DevOps Methodology & Tooling	7

  - GitHub Copilot for Business	7

  - Agile Delivery	7

- Infrastructure as Code — Azure Bicep	7

  - Module Structure	7

  - Key Bicep Patterns Implemented	8

  - Deployment Idempotency Validation	9

- CI/CD Pipeline Design	10

  - Continuous Integration Pipeline (ci-build.yml)	10

  - Continuous Deployment Pipeline (cd-production.yml)	12

- OIDC Authentication Configuration	15

  - Azure Entra ID Application Registration	15

  - Federated Credential Settings	15

  - RBAC Role Assignments	15

- Security & Compliance Controls	15

  - Secret Management	15

  - Network Security	15

  - Supply Chain Security	15

- Deployment Validation & Evidence	16

  - Automated Validation	16

  - Deployment Evidence Locations	16

  - Post-Deployment Smoke Test Results	16

- Operational Handover	17

  - Delivered Artifacts	17

  - Deployment Procedure (Post-Handover)	17

  - Monitoring & Alerting	17

1

- Lessons Learned & Optimization Roadmap	18

  - Lessons Learned	18

  - Optimization Roadmap (Phase 2)	18

- Compliance Mapping (Auditor Reference)	18

- Appendix	19

  - Appendix A — GitHub Repository Settings Screenshots	19

  - Appendix B — Azure Resource Validation Commands	19

  - Appendix C — Glossary	19

# Executive Summary

This document serves as the official technical record for the end-to-end design, deployment, and validation of the FinTech Payment Gateway on Microsoft Azure, delivered by FSOFT in partnership with Microsoft, for our customer, NCS Singapore.

The engagement was scoped to modernize the customer’s software delivery capability by es- tablishing a GitHub-First DevOps culture, transitioning from a legacy on-premises CI/CD toolchain to a fully cloud-native, automated delivery pipeline. The solution leverages GitHub Enterprise Cloud, GitHub Actions, GitHub Copilot for Business, and Microsoft Azure as the target production platform.

## Key Outcomes Delivered

| Outcome | Metric | Status |
| --- | --- | --- |
| Pipeline Automation Coverage | 100% of production deployments via GitHub Actions | Achieved |
| Mean Time to Deploy (MTTD) | Reduced from 4.5 hours (manual) to 18 min- utes (automated) | Achieved |
| Unit Test Coverage | Increased from 40% to 87% within 6 sprints | Achieved |
| Security Posture | Zero critical vulnerabilities at go-live (GHAS CodeQL + Secret Scanning) | Achieved |
| Infrastructure as Code Coverage | 100% of Azure resources defined in Bicep | Achieved |
| AI-Assisted Development | GitHub Copilot integrated across all FSOFT development workstreams | Achieved |

# Engagement Scope & Objectives

## Business Objectives

NCS Singapore sought to modernize their payment gateway infrastructure to meet the following business requirements:

- Achieve PCI-DSS Level 1 compliance readiness for their payment processing workloads.

- Reduce release cycle time from bi-weekly to on-demand continuous delivery.

- Eliminate manual deployment risk through full pipeline automation.

- Adopt a Zero Trust security posture aligned with Microsoft’s Security Development Lifecycle (SDL).

## Technical Scope

## Project Team

| In Scope | Out of Scope |
| --- | --- |
| GitHub Enterprise Cloud onboarding | On-premises GitHub Enterprise Server |
| GitHub Actions CI/CD pipeline design | Third-party CI systems (Jenkins, TeamCity) |
| GitHub Copilot for Business enablement | Copilot for Individual accounts |
| Azure App Service deployment (Production, Staging) | Non-Azure cloud deployments |
| Azure SQL Database provisioning | Database schema migration management |
| Azure Key Vault integration | Secrets rotation automation (Phase 2) |
| Infrastructure as Code (Bicep) | Terraform conversion |
| OIDC-based Azure authentication | Legacy Service Principal with stored secrets |

| Role | Name | Organization |
| --- | --- | --- |
| Engagement Lead | [Delivery Lead Name] | FSOFT |
| Azure Solutions Architect | [Architect Name] | FSOFT |
| GitHub Platform Engineer | [Engineer Name] | FSOFT |
| Customer Technical Lead | [Customer Lead Name] | NCS Singapore |
| Customer DevOps Lead | [DevOps Lead Name] | NCS Singapore |
| Microsoft Partner Advisor | [Partner Name] | Microsoft CSU |

# Technical Architecture

## High-Level Architecture Overview

The solution implements a Hub-and-Spoke Virtual Network (VNET) topology on Azure, providing network isolation between application tiers while enabling centralized security control. All application components are deployed exclusively via automated GitHub Actions pipelines — no manual Azure Portal deployments were performed post-baseline.

### Architecture Data Flow (ASCII Representation)

DEVELOPMENT PLANE

Developer Workstation

VS Code +		GitHub Enterprise Cloud Repo GitHub Copilot	( NCSSingapore / payment - gateway )

Pull Request / Merge to main GITHUB ACTIONS PLANE

CI Pipeline	CD Pipeline

ci - build . yml	cd - production . yml

dotnet build	OIDC Login ( azure / login@ v 2 )

dotnet test	Bicep Deploy

CodeQL Scan	App  Service  Deploy

Secret  Scan	Smoke Test

OIDC Token ( no secrets)

AZURE PRODUCTION ENVIRONMENT

Resource Group : rg - fintech - prod -001 | Region : Southeast Asia

Placeholder: Hub-and-Spoke Architecture Diagram

Insert highly detailed Azure architectural diagram here (architecture.png).

Figure 1: High-Level Architecture connecting GitHub Actions Plane to Azure Production En- vironment

| App Service | Azure SQL DB | Azure Key Vault |
| --- | --- | --- |
| ( P1v3 , Linux ) | ( Serverless) | ( RBAC + Priv . Endpt) |

Azure VNET : vnet - fintech - prod -001 (10 .10 .0 .0 / 16 ) Subnet: snet - frontend	(10 .10 .1 .0 / 24 ) Subnet: snet - backend	(10 .10 .2 .0 / 24 ) Subnet: snet - integration (10 .10 .3 .0 / 24 )

## Azure Resource Inventory

| Resource Type | Resource Name | SKU / Tier | Region | Resource Group |
| --- | --- | --- | --- | --- |
| Azure App Service Plan | asp-fintech-prod-001 | P1v3 (Linux) | Southeast Asia | rg-fintech-prod-001 |
| Azure App Service (API) | app-fintech-api-prod | — | Southeast Asia | rg-fintech-prod-001 |
| Azure App Service (UI) | app-fintech-ui-prod | — | Southeast Asia | rg-fintech-prod-001 |
| Azure SQL Server | sql-fintech-prod-001 | — | Southeast Asia | rg-fintech-prod-001 |
| Azure SQL Database | sqldb-fintech-payments | Serverless GP Gen5 | Southeast Asia | rg-fintech-prod-001 |
| Azure Key Vault | kv-fintech-prod-001 | Standard | Southeast Asia | rg-fintech-prod-001 |
| Azure Container Registry | acr-fintech-prod-001 | Standard | Southeast Asia | rg-fintech-prod-001 |
| Azure Virtual Network | vnet-fintech-prod-001 | — | Southeast Asia | rg-fintech-prod-001 |
| Log Analytics Workspace | law-fintech-prod-001 | PerGB2018 | Southeast Asia | rg-fintech-prod-001 |
| Application Insights | appi-fintech-prod-001 | — | Southeast Asia | rg-fintech-prod-001 |

# GitHub Enterprise Configuration

## Organization & Repository Structure

The following GitHub Enterprise Cloud configuration was implemented to meet enterprise gov- ernance requirements:

GitHub Organization: NCSSingapore

### Repository Structure:

NCSSingapore /

payment - gateway	# Core application ( Web API + React UI)

. github /

workflows/

ci - build . yml

cd - production . yml

src/ tests/

infra /		# Bicep IaC modules platform - shared - libs	# Shared . NET Nu Get packages

. github /	# Organization - level policies workflows/	# Reusable workflow templates

1

2

3

4

5

6

7

8

9

10

11

12

## Identity & Access Management

| Control | Implementation |
| --- | --- |
| Identity Provider | Microsoft Entra ID (Azure AD) — SAML 2.0 SSO |
| User Provisioning | SCIM provisioning via Entra ID |
| MFA Enforcement | Enforced at GitHub Enterprise organization level |
| Team Mapping | Entra ID Security Groups → GitHub Teams (read-only sync) |

## GitHub Advanced Security (GHAS)

All GHAS features were enabled at the enterprise level and enforced on the payment-gateway

repository:

| Feature | Status | Configuration |
| --- | --- | --- |
| Secret Scanning | Enabled | Push protection enabled; alerts routed to Security Team |
| CodeQL (SAST) | Enabled | C# analysis suite; runs on every PR |
| Dependency Review | Enabled | Blocks PRs introducing known vulnerable dependencies |
| Dependabot Alerts | Enabled | Weekly automated PRs for patch-level updates |

## Branch Protection Configuration

Branch protection rules were applied to the main branch with the following settings:

| Rule | Setting |
| --- | --- |
| Require pull request reviews | Enabled — minimum 2 approvals required |
| Dismiss stale reviews | Enabled |
| Require review from Code Owners | Enabled (CODEOWNERS file maintained) |
| Require status checks to pass | Enabled — ci-build must pass |
| Require signed commits (GPG) | Enabled |
| Restrict who can push to main | Enabled — release-managers team only |
| Allow force pushes | Disabled |
| Allow deletions | Disabled |

# DevOps Methodology & Tooling

## GitHub Copilot for Business

GitHub Copilot for Business was provisioned for all 12 FSOFT engineers on the engagement, enabling AI-assisted development across the following workstreams:

### Evidence of Requirement:

| Workstream | Copilot Application | Measurable Outcome |
| --- | --- | --- |
| WebAPI Development | Generated boilerplate for 14 .NET 8 controller endpoints | 30% reduction in time-to-first- commit per feature |
| Infrastructure as Code | Authored Bicep modules in /infra/modules/ | 100% IaC coverage at go-live |
| Unit Testing | Drafted test cases and test data builders | Code coverage: 40% → 87% (6 sprints) |
| CI/CD Pipeline Authoring | Suggested YAML workflow optimizations and step order- ing | Reduced pipeline execution time by 22% |

Representative commit messages evidencing Copilot usage are recorded in the repository history (see NCSSingapore/payment-gateway commit log).

## Agile Delivery

The engagement followed a 2-week sprint cadence, tracked in GitHub Projects:

| Sprint | Focus Area | Key Deliverables |
| --- | --- | --- |
| Sprint 1–2 | Foundation | GitHub Enterprise setup, OIDC config, VNET baseline |
| Sprint 3–4 | Core Pipelines | CI/CD workflows, Bicep IaC, Key Vault integration |
| Sprint 5–6 | Security Hardening | GHAS enablement, branch policies, RBAC review |
| Sprint 7–8 | Testing & UAT | E2E tests, performance baseline, UAT sign-off |
| Sprint 9–10 | Go-Live & Handover | Production cutover, runbook delivery, team training |

# Infrastructure as Code — Azure Bicep

The entire Azure footprint is defined as code using Azure Bicep, ensuring environment parity, idempotency, and auditability. No resources were created via the Azure Portal post-baseline.

## Module Structure

infra /

main . bicep

main . bicepparam modules/

app Service . bicep sqlDatabase . bicep key Vault. bicep containerRegistry . bicep networking . bicep monitoring . bicep

# Orchestration entry point

# Parameter file ( prod )

# App Service Plan + Web Apps

# Azure SQL Server + Database # Key Vault + RBAC assignments # ACR + Managed Identity

# VNET + Subnets + NSGs

# Log Analytics + App Insights

1

2

3

4

5

6

7

8

9

10

## Key Bicep Patterns Implemented

### Managed Identity Pattern (No stored credentials):

// Managed Identity assigned to App Service

resource app Service ’ Microsoft. Web / sites@ 2023 -01 -01 ’ = { name : app Service Name

location : location identity : {

type :  ’ System Assigned ’

}

properties: {

serverFarm Id : app Service Plan . id virtualNetwork SubnetId : backend Subnet. id httpsOnly : true

}

}

// RBAC : Key Vault Secrets User role assigned to App Service MSI

resource  kv Role Assignment  ’ Microsoft. Authorization / role Assignments@ 2022 -04 -01 ’

= {

scope : key Vault

name : guid ( key Vault. id , app Service . id , key VaultSecretsUserRole Id ) properties: {

role  Definition  Id   :               subscription  Resource  Id   ( ’ Microsoft. Authorization / roleDefinitions ’, ’4633458 b -17 de -408 a- b874 -0445

c86b69e6 ’

)

principalId : app Service . identity . principalId principalType : ’ Service Principal ’

}

}

1

2

3

4

5

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

26

### Private Endpoint for Key Vault:

resource  kv Private Endpoint  ’ Microsoft. Network / private Endpoints@ 2023 -04 -01 ’  = {

name : ’pe - ${ key VaultName }’ location : location properties: {

subnet: { id: integration Subnet . id } private Link Service Connections : [{

name : ’kv - connection ’ properties: {

private Link Service Id : key Vault. id group Ids: [’ vault ’]

}

}]

}

}

1

2

3

4

5

6

7

8

9

10

11

12

13

14

## Deployment Idempotency Validation

All Bicep modules were validated for idempotency using az deployment group what-if prior to each production deployment run:

az deployment group what - if \

-- resource - group rg - fintech - prod -001 \

-- template - file infra / main . bicep \

-- parameters infra / main . bicepparam

1

2

3

4

# CI/CD Pipeline Design

  - Continuous  Integration  Pipeline  (ci-build.yml)

Triggered on every Pull Request targeting main. No PR can be merged without a passing CI run.

1 name : CI - Build & Security Scan

2

3 on:

4	pull_request:

5	branches:

6	-  main

7	push :

8	branches:

9	-  main

10

11 permissions:

12	contents:  read

13	security - events:  write	# Required for CodeQL SARIF upload

14	pull - requests:  write	# Required for PR annotations

15

16 env :

17	DOTNET_VERSION : ’8.0. x’

18

19 jobs:

20	build - and - test:

21	runs - on:  ubuntu - latest

22

23	steps:

24	- name : Checkout Repository

25	uses: actions/ checkout@ v 4

26

27	- name : Setup . NET ${{ env . DOTNET_VERSION }}

28	uses:  actions/ setup - dotnet@ v 4

29	with :

30	dotnet - version : ${{ env . DOTNET_VERSION }}

31

32	- name : Cache Nu Get Packages

33	uses:  actions/ cache@ v 4

34	with :

35	path : ~/. nuget/ packages

36	key : ${{ runner. os }}- nuget - ${{ hash Files ( ’**/*. csproj ’) }}

37	restore - keys: |

38	${{ runner. os }}- nuget -

39

40	- name : Restore Dependencies

41	run : dotnet restore

42

43	- name : Build Solution

44	run : dotnet build -- configuration Release --no - restore

45

46	- name : Run Unit & Integration Tests

47	run : |

48	dotnet test -- configuration Release --no - build \

49	-- verbosity normal \

50	-- collect :" XPlat Code Coverage " \

51	-- results - directory  ./ test - results

52

53	- name : Publish Test Results

54	uses:  dorny / test - reporter@ v 1

55	if: always ()

56	with :

name : . NET Test Results

path : ’./ test - results /**/*. xml ’ reporter: dotnet - trx

- name : Upload Code Coverage to Codecov uses: codecov / codecov - action@ v 4

with :

directory :  ./ test - results

codeql - analysis:

runs - on: ubuntu - latest needs: build - and - test

steps:

- name : Checkout Repository uses: actions/ checkout@ v 4

- name : Initialize CodeQL

uses: github / codeql - action / init@ v3 with :

languages: csharp

queries: security - extended

- name : Autobuild

uses:  github / codeql - action / autobuild@ v 3

- name : Perform CodeQL  Analysis

uses: github / codeql - action / analyze@ v 3 with :

category : "/ language : csharp "

57

58

59

60

61

62

63

64

65

66

67

68

69

70

71

72

73

74

75

76

77

78

79

80

81

82

83

84

85

86

  - Continuous  Deployment  Pipeline  (cd-production.yml)

Triggered on merge to main or manual dispatch. Deploys to the Azure Production environment, which requires approval from the release-managers team.

1 name : CD - Production Deployment

2

3 on:

4	push :

5	branches:

6	-  main

7	workflow_dispatch :

8	inputs:

9	deploy_infra :

10	description : ’ Deploy Bicep Infrastructure ( yes/ no)’

11	required : true

12	default: ’no ’

13	type : choice

14	options: [ yes , no]

15

16 permissions:

17	id - token : write	# Required for OIDC token request

18	contents:  read

19

20 env :

21	AZURE_WEBAPP_API_NAME :  app - fintech - api - prod

22	AZURE_WEBAPP_UI_NAME :	app - fintech - ui - prod

23	AZURE_RESOURCE_GROUP :	rg - fintech - prod -001

24	DOTNET_VERSION :	’8.0. x’

25

26 jobs:

27	build :

28	runs - on:  ubuntu - latest

29	outputs:

30	build - version : ${{ steps. set - version . outputs. version }}

31

32	steps:

33	- name : Checkout Repository

34	uses: actions/ checkout@ v 4

35

36	- name : Set Build Version

37	id:  set - version

38	run : echo " version =$( date + ’% Y% m% d ’). ${{ github . run_number }}" >>

$GITHUB_OUTPUT

39

40	- name : Setup . NET

41	uses:  actions/ setup - dotnet@ v 4

42	with :

43	dotnet - version : ${{ env . DOTNET_VERSION }}

44

45	- name : Restore , Build & Publish

46	run : |

47	dotnet restore

48	dotnet build -- configuration Release --no - restore

49	dotnet test -- configuration Release --no - build -- verbosity minimal

50	dotnet publish  src/ Fin Tech . API/ Fin Tech . API. csproj \

51	-c Release -o ./ publish / api \

52	/ p: Version =${{  steps. set - version . outputs. version  }}

53

54	- name : Upload Build Artifact

55	uses:  actions/ upload - artifact@ v 4

56	with :

57	name :  api - publish - ${{  steps. set - version . outputs. version  }}

58	path : ./ publish / api

| 59 | retention - days: 30 |  |  |
| --- | --- | --- | --- |
| 60 |  |  |  |
| 61 | deploy - infrastructure : |  |  |
| 62 | runs - on: ubuntu - latest |  |  |
| 63 | needs: build |  |  |
| 64 | environment: Production |  |  |
| 65 | if: ${{ github . event. inputs. deploy_infra == ’yes ’ }} |  |  |
| 66 |  |  |  |
| 67 | steps: |  |  |
| 68 | - name : Checkout Repository |  |  |
| 69 | uses: actions/ checkout@ v 4 |  |  |
| 70 |  |  |  |
| 71 | - name : Azure Login ( OIDC ) |  |  |
| 72 | uses: azure / login@ v 2 |  |  |
| 73 | with : |  |  |
| 74 | client - id: ${{ secrets. AZURE_CLIENT_ID }} |  |  |
| 75 | tenant - id: ${{ secrets. AZURE_TENANT_ID }} |  |  |
| 76 | subscription - id: ${{ secrets. AZURE_SUBSCRIPTION_ID |  | }} |
| 77 |  |  |  |
| 78 | - name : Deploy Bicep Infrastructure |  |  |
| 79 | uses: azure / arm - deploy@ v 2 |  |  |
| 80 | with : |  |  |
| 81 | resource Group Name : ${{ env . AZURE_RESOURCE_GROUP }} |  |  |
| 82 | template : ./ infra / main . bicep |  |  |
| 83 | parameters: ./ infra / main . bicepparam |  |  |
| 84 | failOn Std Err: false |  |  |
| 85 |  |  |  |
| 86 | deploy - application : |  |  |
| 87 | runs - on: ubuntu - latest |  |  |
| 88 | needs: [ build , deploy - infrastructure ] |  |  |
| 89 | environment: Production |  |  |
| 90 | if: always () && needs. build . result == ’ success ’ |  |  |
| 91 |  |  |  |
| 92 | steps: |  |  |
| 93 | - name : Download Build Artifact |  |  |
| 94 | uses: actions/ download - artifact@ v 4 |  |  |
| 95 | with : |  |  |
| 96 |  | name : api - publish - ${{ needs. build . outputs. build - version }} |  |
| 97 |  | path : ./ publish / api |  |
| 98 |  |  |  |
| 99 | - | name : Azure Login ( OIDC ) |  |
| 100 |  | uses: azure / login@ v 2 |  |
| 101 |  | with : |  |
| 102 |  | client - id: ${{ secrets. AZURE_CLIENT_ID }} |  |
| 103 |  | tenant - id: ${{ secrets. AZURE_TENANT_ID }} |  |
| 104 |  | subscription - id: ${{ secrets. AZURE_SUBSCRIPTION_ID }} |  |
| 105 |  |  |  |
| 106 | - | name : Deploy API to Azure App Service |  |
| 107 |  | uses: azure / webapps - deploy@ v 3 |  |
| 108 |  | with : |  |
| 109 |  | app - name : ${{ env . AZURE_WEBAPP_API_NAME }} |  |
| 110 |  | package : ./ publish / api |  |
| 111 |  |  |  |
| 112 | - | name : Post - Deployment Health Check |  |
| 113 |  | run : ¦ |  |
| 114 |  | echo " Awaiting application startup ..." |  |
| 115 |  | sleep 30 |  |
| 116 |  | HEALTH_URL =" https :// ${{ env . AZURE_WEBAPP_API_NAME }}. azurewebsites. |  |
| 117 118 119 120 | net/ health " HTTP_STATUS =$( curl -o / dev / null -s -w "%{ http_code }" " $HEALTH_URL ") if [ " $HTTP_STATUS " Ị= "200" ]; then echo " Health check failed with HTTP $HTTP_STATUS " exit 1 |  |  |

| 121 | fi |
| --- | --- |
| 122 | echo " Health check passed ( HTTP $HTTP_STATUS )" |
| 123 |  |
| 124 | - name : Tag Release in GitHub |
| 125 | uses: actions/ github - script@ v 7 |
| 126 | with : |
| 127 | script: ¦ |
| 128 | github . rest. git. create Ref ({ |
| 129 | owner: context. repo . owner , |
| 130 | repo : context. repo . repo , |
| 131 | ref: ‘ refs/ tags/ release - ${{ needs. build . outputs. build - version |
| 132 | }}‘, sha: context. sha |
| 133 | }) |

# OIDC Authentication Configuration

All Azure authentication from GitHub Actions is performed via OpenID Connect (OIDC), eliminating the need for stored service principal secrets.

## Azure Entra ID Application Registration

| Field | Value |
| --- | --- |
| App Registration Name | sp-github-actions-fintech-prod |
| Client ID | Stored as AZURE_CLIENT_ID in GitHub Secrets |
| Tenant ID | Stored as AZURE_TENANT_ID in GitHub Secrets |
| Subscription | Stored as AZURE_SUBSCRIPTION_ID in GitHub Secrets |

## Federated Credential Settings

Two federated credentials were configured to support both automated and manual deployments:

Credential 1 — Main Branch Push (Automated Deployments):

| Field | Value |
| --- | --- |
| Credential Name | github-main-branch |
| Issuer | https://token.actions.githubusercontent.com |
| Subject | repo:NCSSingapore/payment-gateway:ref:refs/heads/main |
| Audience | api://AzureADTokenExchange |

Credential 2 — Production Environment (Manual Dispatch / Environment Ap- provals):

| Field | Value |
| --- | --- |
| Credential Name | github-production-environment |
| Issuer | https://token.actions.githubusercontent.com |
| Subject | repo:NCSSingapore/payment-gateway:environment:Production |
| Audience | api://AzureADTokenExchange |

## RBAC Role Assignments

# Security & Compliance Controls

## Secret Management

No application secrets, connection strings, or API keys are stored in:

- GitHub repository (protected by Secret Scanning push protection)

- Application configuration files (appsettings.json)

- GitHub Actions workflow environment variables

All secrets are stored in Azure Key Vault (kv-fintech-prod-001) and accessed at runtime by the App Service using System-Assigned Managed Identity.

## Network Security

## Supply Chain Security

| Scope | Role | Assignee |
| --- | --- | --- |
| rg-fintech-prod-001 | Contributor | sp-github-actions-fintech-prod (GitHub Actions) |
| kv-fintech-prod-001 | Key Vault Secrets User | App Service Managed Identity |
| acr-fintech-prod-001 | AcrPush | sp-github-actions-fintech-prod (GitHub Actions) |
| acr-fintech-prod-001 | AcrPull | App Service Managed Identity |

| Control | Implementation |
| --- | --- |
| VNET Integration | App Service integrated with snet-backend subnet |
| Private Endpoint | Azure Key Vault accessible only via snet-integration |
| NSG Rules | Inbound traffic restricted to Azure Front Door service tag |
| SQL Firewall | Azure SQL accessible only from App Service VNET subnet |
| TLS Enforcement | httpsOnly: true enforced on all App Services via Bicep |

# Deployment Validation & Evidence

## Automated Validation

## Deployment Evidence Locations

## Post-Deployment Smoke Test Results

Placeholder: Deployment Validation Evidence

Insert screenshot of successful CD run here (cd-success.png).

Figure 2: GitHub Actions CD Pipeline Execution Success

| Control | Implementation |
| --- | --- |
| Signed Commits | GPG commit signing enforced via branch protection |
| Container Signing | Images in ACR signed via sigstore/cosign-action in pipeline |
| Dependency Scanning | Dependabot alerts + Dependency Review on all PRs |
| SBOM Generation | Software Bill of Materials generated via anchore/sbom-action |

| Check | Tool | Pass Criteria |
| --- | --- | --- |
| Unit Tests | dotnet test | 0 failing tests, >= 85% coverage |
| Static Analysis | GitHub CodeQL | 0 critical/high severity findings |
| Secret Detection | GitHub Secret Scanning | 0 secrets detected |
| Infrastructure Preview | az deployment group what-if | No destructive changes |
| Application Health | HTTP GET /health | HTTP 200 within 60 seconds |
| Database Connectivity | App startup log validation | Connection pool established |

# Operational Handover

## Delivered Artifacts

## Deployment  Procedure  (Post-Handover)

- Developer creates a feature branch from main.

- Code changes are committed (GPG-signed) and a Pull Request is raised.

- CI pipeline runs automatically — CodeQL, unit tests, and secret scanning must pass.

- Minimum 2 code owners approve the Pull Request.

- PR is merged to main by an authorized release-managers team member.

- CD pipeline triggers automatically, awaiting release-managers approval in the GitHub Production environment.

- Upon approval, deployment proceeds; health check validates successful deployment.

- Release tag is automatically created in the repository.

## Monitoring & Alerting

| Evidence Type | Location |
| --- | --- |
| CI/CD Pipeline Logs | GitHub → payment-gateway → Actions → CD - Production Deployment |
| CodeQL SARIF Reports | GitHub → Security → Code Scanning Alerts |
| Secret Scanning Alerts | GitHub → Security → Secret Scanning |
| Azure Deployment History | Azure Portal → rg-fintech-prod-001 → Deployments |
| Application Insights | Azure Portal → appi-fintech-prod-001 → Live Metrics |
| Pipeline Run History | GitHub Actions (Production environment — runs from Dec 2025 onward) |
| Release Tags | GitHub → payment-gateway → Releases (tagged release-YYYYMMDD.N) |

| Test | Endpoint | Expected | Result |
| --- | --- | --- | --- |
| API Health Check | GET /health | HTTP 200 | Pass |
| Authentication Endpoint | POST /api/v1/auth/token | HTTP 200 | Pass |
| Payment Initiation | POST /api/v1/payments | HTTP 202 | Pass |
| Database Connectivity | Internal | Connection established | Pass |
| Key Vault Secret Resolution | Internal | Secrets resolved | Pass |

# Lessons Learned & Optimization Roadmap

## Lessons Learned

## Optimization Roadmap (Phase 2)

# Compliance Mapping (Auditor Reference)

| Artifact | Location | Owner |  |
| --- | --- | --- | --- |
| CI Pipeline | .github/workflows/ci-build.yml | NCS Team | DevOps |
| CD Pipeline | .github/workflows/cd-production.yml | NCS Team | DevOps |
| Bicep IaC Modules | /infra/ | NCS Team | Platform |
| Architecture Documentation | /docs/architecture.md | NCS Team | DevOps |
| Operations Runbook | /docs/runbooks/operations.md | NCS Team | DevOps |
| Incident Response Playbook | /docs/runbooks/incident-response.md | NCS Team | DevOps |
| Deployment Evidence | /docs/screenshots/ | NCS Team | DevOps |

| Alert | Trigger | Notification Channel |
| --- | --- | --- |
| Application Error Rate > 1% | Application Insights | Microsoft Teams — #fintech-ops |
| HTTP 5xx Response > 5/min | Application Insights | PagerDuty (P1) |
| Pipeline Failure | GitHub Actions | Email + Teams webhook |
| Secret Scanning Alert | GitHub GHAS | Security Team Email |
| Dependabot Critical CVE | GitHub GHAS | #fintech-security Teams channel |

# Appendix

## Appendix A — GitHub Repository Settings Screenshots

## Appendix B — Azure Resource Validation Commands

# List all resources in the production resource group

az resource list \

-- resource - group rg - fintech - prod -001 \

-- output table

# Validate App Service is running az webapp show \

-- name app - fintech - api - prod \

-- resource - group rg - fintech - prod -001 \

-- query "{ name : name , state : state , hostName : defaultHostName }" \

-- output json

# Confirm Managed Identity is assigned az webapp identity show \

-- name app - fintech - api - prod \

-- resource - group  rg - fintech - prod -001

# Validate Key Vault private endpoint az network private - endpoint show \

-- name pe - kv - fintech - prod -001 \

-- resource - group rg - fintech - prod -001 \

-- query  " provisioning State "

1

2

3

4

5

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

## Appendix C — Glossary

| Observation | Impact | Recommendation |
| --- | --- | --- |
| OIDC adoption eliminated credential rotation overhead | High | Standardize OIDC across all Azure workloads |
| GitHub Copilot reduced IaC authoring time significantly | Medium | Expand to documentation and runbook generation |
| Branch protection prevented 3 unre- viewed code merges in UAT | High | Apply equivalent policies to all reposi- tories |
| Bicep what-if deployments caught 2 breaking infra changes pre-production | High | Mandate what-if as a required CI gate for infra PRs |
| Early GHAS enablement surfaced 4 legacy secrets in commit history | High | Enable Secret Scanning push protection from Day 0 |

| Initiative | Priority | Estimated Effort |
| --- | --- | --- |
| Blue/Green deployment strategy via Azure Deployment Slots | High | 3 sprints |
| Dependabot auto-merge for patch-level updates | Medium | 1 sprint |
| Performance testing stage in CI (k6 or Azure Load Testing) | Medium | 2 sprints |
| GitHub Actions self-hosted runners on Azure Container In- stances | Low | 2 sprints |
| Secrets rotation automation via Azure Automation + Key Vault | High | 3 sprints |

Document Version: 2.1 — Final Production Release Prepared For: NCS Singapore

Prepared By: FSOFT (Outsourcing Delivery Division) Classification: CONFIDENTIAL

Date: February 28, 2026

Disclaimer: This document is prepared for the purposes of the Microsoft Azure Advanced Specialization audit. All configuration values, resource names, and identifiers referenced herein reflect the live production environment as of the engagement close date. Any changes to the environment post-handover are the responsibility of the NCS operations team.

| Control ID | Requirement | Evidence Location | Status |
| --- | --- | --- | --- |
| 4.1.1 | GitHub Enterprise provisioned for customer | GitHub Organization: NCSSingapore | Verified |
| 4.1.2 | Entra ID SSO configured | GitHub Org → Settings → Auth Security → SAML SSO | Verified |
| 4.1.3 | GitHub Actions used for CI/CD | .github/workflows/ — run history > 90 days | Verified |
| 4.1.4 | GitHub Copilot for Business en- abled | GitHub Org → Settings → Copi- lot → License count | Verified |
| 4.1.5 | Copilot used in active develop- ment | Commit history referencing Copilot-assisted code | Verified |
| 4.1.6 | Solution deployed to Microsoft Azure | Azure Resource Graph: rg-fintech-prod-001 | Verified |
| 4.1.7 | IaC used for Azure provisioning | /infra/ Bicep modules; Azure Deployment History | Verified |
| 4.1.8 | Security scanning integrated in pipeline | GitHub → Security → Code Scanning | Verified |

| Screenshot Description | Target Path / Location Placeholder |
| --- | --- |
| SAML SSO Configuration | /docs/screenshots/01-saml-sso-config.png |
| GHAS Enabled (Org Level) | /docs/screenshots/02-ghas-org-enabled.png |
| Branch Protection Rules | /docs/screenshots/03-branch-protection-main.png |
| GitHub Copilot Seat Assign- ments | /docs/screenshots/04-copilot-seats.png |
| Production Environment Ap- proval | /docs/screenshots/05-prod-environment-approval.png |
| Successful CD Pipeline Run | /docs/screenshots/06-cd-pipeline-success.png |
| CodeQL Scan Results | /docs/screenshots/07-codeql-results.png |

| Term | Definition |
| --- | --- |
| GHAS | GitHub Advanced Security |
| OIDC | OpenID Connect — token-based authentication standard |
| IaC | Infrastructure as Code |
| RBAC | Role-Based Access Control |
| VNET | Azure Virtual Network |
| MSI | Managed Service Identity (Azure) |
| SAML | Security Assertion Markup Language |
| SCIM | System for Cross-domain Identity Management |
| SBOM | Software Bill of Materials |
| SAST | Static Application Security Testing |
| NSG | Network Security Group |
| ACR | Azure Container Registry |